Project Plan: Live Learning
Pooja Makula, Akshay Kumar and Manish Tanwar

1 Introduction
Nowadays, it has become very easy to find a platform where computer science students can check or validate their codes or solutions. But this is less seen in case of electrical or civil engineering students. In this project, we are developing a platform where engineering students from electrical, civil or computer science streams can propose their solutions to the problems posted by various companies and organizations. This will give all the three genres of students, equal number of opportunities. The application will let the students show their talent to the outer world and it will also help them communicate with the corporates.

This document lays out a project plan for the development of LiveLearning web based application by Ingenious Engineers. The team consists of 3 students at Indian Institute of Information Technology Chittoor, Sricity, A.P.
Following is the layout of this document. Section 1 is the basic introduction of this document. Section 2 provides the overview of the project. Section 3 talks about the goals and scope of the project. Section 4 briefs about what is to be delivered. Section 5 discusses risk management and section 6 talks about the schedule for the project. Finally, section gives a detailed memorandum of iterative process the team went through throughout the project development.

2 Overview
LiveLearning is a platform with dynamic user domain where students from civil, electronics and coumputer science can showcase their problem solving ability to corporate world. The problems posted by companies will be redressed by students of the respective field. Interestingly, this also improves the communication between the organisations and the students.

2.1 Customers

LiveLearning has both students and organisations as its customers. Presently, the project is not sponsored by any individual. Students will act as end users.
2.2 Functionality

The application will have following functionalities:

1) There will be three sections on the site, one for CSE, second for ECE and third one for civil engineering students.

2) A user can post her problems and other users may respond with their answers, suggestions or comments. In the same league, different organizations may also post problems.

3) The response mechanism for CSE students is simple. They can either upload the corrected piece of program/code or they can shift it to the comment box.

4) The ECE students may use the electronic toolbox on their wall which will help them designing the block diagrams that might be as a part of the solution they are going to suggest. (For the time being, the toolbox, which we will provide, will have limited functionalities. The term “block diagram” instead of “circuit diagram” is, more or less, self explanatory.)

5) Similarly, a 2D to 3D image conversion tool will be provided to civihelpl engineering students. This tool will help them in generating much comprehensive 3D structure of their 2D image file. The tool essential takes in the 3D inputs from the user while making a 2D version of the file. Once submitted, the 3D version will be previewed and the next comfirmation will lead to the final submission of the solution.

6) Different contests can be organised by organisations from either of the three fields – CSE, ECE or CIVIL.

7) Users, instead of posting solutions and doubts, can also submit project proposals to the organisations.
2.3 Platform

Live Learning is a web based application. The type of communication is client-server communication due to the fact that it is an open source learning platform.
2.4 Development Responsibility

We are responsible for implementing the functionalities that we commit to in Section 3 of this document. The Live Learning team is solely responsible for developing the database system and no other organisation shares the responsibility for this.

3 Goals and Scope
The bottle-neck functionality is 2D to 3D conversion tool that saves users' time which goes wasted in searching online tools of their interest. Further, the concept of conducting contests for civil engineering students is hopefully new and would benefit them in certain ways. This is the key functionality that we intend to implement for the final release of the project. The scope of the project is very large and covers up the three major parts of the engineering audience.
4 Deliverables
The Live Learning team is responsible to deliver the:

=> Project design,

=> Feature specification,

=> Test plan,

=> Deployment document and

=> Source code

throughout the course of development.
5 Risk Management

5.1 Risk Identification
The following are the risks:

1. Some ill-intentioned users might post abusive terms.

2. Some third party may intercept users information.

3. Someone can try replicating the source code of the website.

5.2 Risk Mitigation
1. If a comment seems to be abusing or asocial, users can declare it as asocial and the user will be made inactive or will be temporarily disabled to continue his session.

2. The user information data scheme will be encrypted and the communication that takes place will also happen under encrypted channels.

3. The site design will be modular and functions based. We will use measures like external file/library links to the server maintaing the functions and libraries.

6 Scheduling and Estimates
Milestone	Description	Release Date	Release Iteration
M1	Requirement Document	September 20, 2015	R1
M2	Electronic toolkit (version1)	October 5, 2015	R1
M3	Initial structure of application(raw)	October 15, 2015	R1
M4	Application equipped with Electronic kit	October 24, 2015	R2
M5	Integrated with 2D to 3D converter	November 5, 2015	R2
M6	Database System	November 15, 2015	R2
M7	Testing the application	November 25, 2015	R2
M8	Revised version (version 2)	November 30, 2015	R2
M9	Final Release	December 15, 2015	R3

7 Technical Process
This section will provide a summary of what technologies Live Learning team uses during the development of the project.

Front-end: HTML, CSS, JAVASCRIPT, PHP.

Back-end: Java, MySQL, PHP.

During the course of development, we may integrate some APIs (Plausibly for 2D to 3D conversion).

After the basic structure of the application is done, we will slightly move to introduce the electronic toolkit. After testing and validating the correctness of the toolkit, we head towards the development of 2D to 3D conversion tool. The next in the line will be database designing and cryptographic touch. Each new functionality will be tested against strict curcumstances and then will be added to the application and we will gradually move to final release of the Live Learning platform.